## Slide 1
Agents for ToolUniverse
for SAE feature description
Progress till now
Sagnik Chatterjee
repo: latent-annotation · 10 September 2026

## Slide 2
What has been done so far
Four increments of work, from a tool-search script to a complete annotation pipeline that runs end to end against live databases.
STAGE
DELIVERED
Tool search
ToolUniverse catalog loaded and searchable by pattern; OpenAI tool specs printed for any tool (main.py)
Tool selection
9 protein-context tools chosen from 2,602, plus 6 reserved for mutation-effect work, each mapped to a question the annotation needs answered
Agent pipeline
Evidence extraction, tool dispatch, the per-latent tool-use loop, the annotation schema with client-side validation and repair, and JSONL output with a full tool-call trace
Runnable demo
Synthetic fixture over 8 real accessions and 3 latent patterns, an offline mock client, and a HuggingFace Qwen-3 client behind the same interface
Confirmed working today. 2,602 tools load; the offline run produces 3/3 schema-clean records; a live UniProt lookup on P00533 returns through the toolbox without error.
Not done yet. No real SAE activations, no evaluation of annotation quality, and no test suite. Nothing here is a scientific result.
2 / 15

## Slide 3
The problem
A protein language model's residue vectors are dense and polysemantic. A sparse autoencoder splits them into far more, far sparser latents, each firing on a small subset of residues. Testing whether those latents are real features requires a description of every one, and an SAE has 10,000 to 100,000 of them.
Showing a model the top sequences and asking for a label does not work. Three problems make the obvious approach unsound:
1. The model always finds a pattern. Given any set of protein fragments, an LLM writes a fluent explanation. A label with no falsification condition is not a finding.
2. Top-k activations are a biased sample. They over-represent whatever the corpus over-represents. “Fires on kinases” may just track the most common fold in the dataset.
3. Protein-level facts do not license residue-level claims. “These are all kinases” is guilt by association. “These peaks fall inside the annotated ATP-binding region at positions X, Y, Z” is a claim that can be checked against the peak index.
Each one becomes a hard requirement in the output schema, not a suggestion in the prompt: disconfirming_evidence, rejected_hypotheses, and a source_tool + source_id on every claim.
3 / 15

## Slide 4
The approach: make the agent retrieve its evidence, then cite it
An LLM can answer “what does a latent firing on GxGxxG mean?” from memory. That answer leaves no record anyone can inspect. Given a UniProt tool, it has to name an accession and use the retrieved entry, and a reviewer can re-run the same lookup and check the claim.
ToolUniverse (Harvard MIMS) puts thousands of scientific database endpoints behind one interface: load the catalog, request an OpenAI-shaped tool spec, call a tool by name with a dictionary of arguments.
One unit of evidence: a top-activating window, brackets around the peak residues
L-0142 P00533 peak 4 LG[SGAFG]TVYKGLWIPEGEKVKIPVAIKE
L-0142 P62826 peak 19 MAAQGEPQVQFKLVLVG[DGGTG]KTTFVKRHLTG
FIGURE
MEANING
2,602
tools in the ToolUniverse catalog, loaded locally
9
database tools exposed to the annotation agent
2
local tools that serve SAE evidence from this process
4 / 15

## Slide 5
Pipeline, end to end
protein sequences + activation dump
-> top activation windows and firing statistics evidence.py
-> local evidence tool + curated ToolUniverse tools tools.py
-> explicit model/tool loop, one latent per run agent.py
-> JSON extraction and schema validation schema.py
-> annotations.jsonl one record per latent
Three seams, deliberately placed. Swapping the SAE, the tool surface, or the model touches exactly one of them.
SEAM
PURPOSE
LatentEvidenceStore
Any SAE export can feed the pipeline. No torch, no numpy: plain Python lists.
ToolBox
Local functions and remote database endpoints look identical to the model.
ChatClient
The same loop runs on the offline mock or a HuggingFace-served Qwen-3.
Each output record carries the annotation, the full tool-call trace, the turn count, and token usage, so any claim can be audited after the fact.
5 / 15

## Slide 6
What is in the repository
1,524 lines of Python plus 864 lines of design notes. The project does not train a protein model or an SAE: its input boundary is a set of sequences plus per-residue activation vectors.
FILE
LINES
ROLE
latent_annotation/config.py
98
Paths, model defaults, loop limits, windowing, tool allowlists
latent_annotation/evidence.py
192
Activation vectors to top windows, peaks, firing statistics
latent_annotation/tools.py
181
LocalTool and ToolBox: definitions, dispatch, truncation
latent_annotation/llm.py
345
ChatClient protocol, HuggingFace Qwen-3 client, offline mock
latent_annotation/agent.py
195
The per-latent loop: tool calls, nudge, schema repair
latent_annotation/schema.py
203
Annotation schema, system prompt, JSON recovery, validation
main.py
65
ToolUniverse discovery: search the catalog, print a tool spec
examples/make_fixture.py
126
Synthetic activations over 8 real accessions, 3 latent patterns
examples/annotate_latents.py
119
End-to-end CLI writing one JSONL record per latent
notes/01-06
864
Agent design, tool selection, SAE research plan, roadmap, deep dive
6 / 15

## Slide 7
Evidence layer: what the agent is allowed to see
Each run covers one latent. The model pulls evidence through a tool call rather than receiving the whole store in its prompt, so prompt size does not grow with the number of latents and evidence cannot leak between runs.
L-0142 EGFR LG[SGAFG]TVYKGLWIPEGEKVKIPVAIKE
L-0142 INSR LG[QGSFG]MVYEGNARDIIKGEAETRVAVK
L-0731 HBB VHLT[PEEKS]AVTALWGKVNVDEVGGEALGRL
Alongside the windows: firing rate, mean active activation, max activation, proteins scanned, and the unique accessions that become inputs to the database tools.
SETTING
VALUE
TOP_K_EXAMPLES
8
windows
WINDOW_SIZE
24
residues
HIGHLIGHT_SPAN
2
residues
ACTIVE_THRESHOLD
> 0.0
firing
TOOL_RESULT_LIMIT
8,000
chars
max_turns
12
per latent
Known limitation. Only each protein's single maximum is retained, so eight examples means eight proteins, not eight independent firing sites. The examples are an extreme, protein-level sample with no diversity criterion beyond protein identity.
Not yet checked. Activation vectors are not validated against sequence length, residue alphabet, or finite values, and the peak index is zero-based without saying so in the output.
7 / 15

## Slide 8
Tool surface: nine tools, each answering a different question
TOOLUNIVERSE TOOL
ANSWERS
UniProt_get_recommended_name
what protein is this
UniProt_get_function
what does it do
UniProt_get_features
do the peaks fall in a feature
UniProt_get_subcellular_location
is it tracking localization
UniProt_get_ptm_processing
is it a modification site
InterPro_get_entries_for_protein
which domains
InterPro_get_domain_architecture
domain order and boundaries
Pfam_get_protein_annotations
family assignment
Reactome_map_uniprot_to_pathways
pathway context
The load-everything trap. The full catalog would add roughly a megabyte to every request, and dozens of tools share near-identical descriptions. The local catalog holds 43 UniProt tools, 78 matching Ensembl, 39 Reactome.
Residue level, not protein level. UniProt_get_features_by_accession is the tool that makes positional claims checkable: it returns the annotated regions the peak index is compared against.
Reserved for later. 6 mutation-effect tools are selected but not wired to any agent: disease variants, MaveDB, ClinVar, gnomAD constraint.
Discovery is separate. main.py loads the whole catalog and searches it. It is not part of annotation runs.
8 / 15

## Slide 9
The agent loop, kept explicit because its failures are the experiment
user: annotate L-0142
-> tool_call get_latent_evidence
<- windows, accessions, firing stats
-> tool_call UniProt_get_features_by_accession
<- feature table for P00533
-> tool_call InterPro_get_entries_for_protein
<- domain entries
-> final text parsed, validated, returned
Bookkeeping around seven lines of loop: a fresh transcript per latent, every call recorded with its arguments and error flag, token usage accumulated, and an ungrounded answer left visible in the result rather than hidden by a retry.
OPEN-WEIGHT BEHAVIOUR
HANDLING
Answers before reading activations
One nudge, then recorded
Wraps JSON in a fence, adds prose
extract_json tries 3 candidates
Ignores response_format
Schema validated client-side
Tool arguments arrive as a string
_coerce_arguments normalizes
Returns malformed or invalid JSON
Up to 2 repair turns
A tool raises or endpoint 500s
Visible error result, not a crash
9 / 15

## Slide 10
Output contract
A free-text label cannot be scored, compared across SAE runs, or audited. Validation runs inside the loop, so downstream code gets a valid object or an explicit error.
FIELD
REQUIREMENT
label
Eight words or fewer, plain language
concept_type
One of 12 enums, incl. polysemantic, uninterpretable
confidence
high / medium / low
evidence[]
Every claim carries source_tool + source_id
rejected_hypotheses[]
Competing explanations and why each failed
disconfirming_evidence
An observation that would falsify the label
mutation_effect
Relevance, predicted sensitivity, rationale
Why the enums matter. A pipeline that never returns uninterpretable has a calibration problem, not a discovery. The fixture includes a broad aromatic-residue latent specifically to test whether the agent will decline to label it.
Why sensitivity is predicted here. mutation_effect.predicted_sensitivity is recorded before the agent has any access to DMS data. That ordering is what makes it a prediction rather than a retrieval.
10 / 15

## Slide 11
Verified locally
Every command below was run against the checked-in fixture on 10 September 2026 using the project virtualenv.
$ python main.py
2602 tools loaded, 9 exposed, 6 reserved
$ python examples/annotate_latents.py --no-tooluniverse
wrote annotations.jsonl (3/3 clean)
$ python examples/annotate_latents.py L-0142
tools used : get_latent_evidence,
UniProt_get_function_by_accession
live call on P00533: no error, 3 turns, schema clean
LATENT
FIRING
MEAN
WINDOWS
PATTERN
L-0142
0.0449
2.03
4 / 8
glycine-rich
L-0731
0.0336
2.28
6 / 8
acidic pairs
L-1503
0.0710
2.40
8 / 8
any aromatic
The broad latent is already visible in the numbers. L-1503 fires in all eight proteins with mean activation equal to its maximum, which is the signature a latent should have when there is no single explanation to find.
Read the mock carefully. It exercises evidence, tool dispatch, schema validation, and JSONL output, but performs no biological reasoning. The clean 3/3 is a plumbing result, not a scientific one.
11 / 15

## Slide 12
Status: built, and not yet built
COMPONENT
STATE
Evidence extraction from an activation dump
working
ToolUniverse dispatch across 9 curated tools
working
Agent loop: nudge, schema repair, full tool trace
working
Offline mock end to end, 3/3 clean records
working
Live UniProt call through the toolbox
working
Qwen-3 path via HuggingFace Inference API
implemented, unevaluated
Real SAE export instead of the synthetic fixture
not started
Annotation quality evaluation
not started
Test suite
not started
Mutation-effect agent
tools selected only
The honest summary. The scaffold is complete and exercised. What it has not yet done is annotate a real SAE latent with a real model and have anyone check the answer.
12 / 15

## Slide 13
Where this is going: mutation-effect prediction
Zero-shot variant effect from a PLM is usually a masked-marginal score. It says how bad a substitution is, but not which internal features changed. Annotated latents could supply that decomposition.
A. Explain an existing score. Compute the variant score as usual, then attribute its change across the latents that differ between wild type and mutant. Does not change the predictor.
B. Latents as predictor inputs. Fit a small model on latent activations at the mutated position and compare against the masked-marginal baseline on ProteinGym.
C. Annotation-guided priors, the direct test. If a latent is labelled active_or_binding_site with high confidence, substitutions that suppress it should have larger effects. Correlate predicted_sensitivity against measured DMS effects at the residues each latent fires on.
A second agent, kept apart. MUTATION_EFFECT_TOOLS is already selected but no code assembles that agent yet. That is deliberate: if the annotation agent can retrieve DMS measurements, the test measures retrieval, not prediction.
Limits to state up front: SAE latents are not stable across training runs, so any “the catalytic-site latent” claim needs a cross-run check; wider SAEs split one concept into several; and a better L0 / reconstruction tradeoff does not imply more interpretable latents.
13 / 15

## Slide 14
Gaps: what would break if this scaled tomorrow
No evaluation loop. Nothing scores the annotations. Held-out activation prediction, random-label controls, repeat-annotation agreement, and a human-audited subset all have to exist before these labels are treated as measurements.
No tests. First targets are the evidence and schema seams: highlighting, empty and all-negative activations, ties, malformed vector lengths, JSON extraction, repair, tool-error routing.
Grounding is not enforced end to end. The loop requires the local evidence call, but the schema does not actually require a database citation, so a local-only run can validate on activation evidence alone.
The fixture invites over-reading. Its accessions are real; its sequences are illustrative fragments. Positions cannot be checked against database records without an explicit fragment offset.
Operationally single-run. Sequential, output overwritten, no resume, no persisted ToolUniverse cache, no throttling. Unsafe for thousands of latents against live EBI and UniProt endpoints.
Thin reproducibility metadata. Records lack fixture hash, model and provider, prompt and schema version, tool catalog version, and wall time. HuggingFace also routes to a different provider per run.
14 / 15

## Slide 15
Next, in dependency order
STEP
WORK
UNBLOCKS
1
Tests and input validation at the evidence and schema seams
Trusting any later number
2
Fix provider fallback; make offline vs. live explicit in the CLI
Honest run records
3
Resumable JSONL, cache persistence, throttling, bounded concurrency
Runs beyond a handful
4
Swap the fixture for a versioned real SAE export with offsets
Actual biology
5
Evaluation: held-out activation prediction, controls, human audit
Claiming the labels mean something
6
Build the mutation-effect agent on the reserved tools
Experiment C
Three questions to answer before scaling up
— Does annotation quality depend more on the tool surface or on the model? Ablate by running with --no-tooluniverse.
— How stable are annotations across two SAEs trained on the same activations? If unstable, the unit of analysis has to be coarser.
— What fraction of latents come back uninterpretable? If the pipeline never uses that label, its confidence calibration is suspect.
15 / 15